|  |  |  |
| --- | --- | --- |
| **Items** | **e-GN System** | **SSNP – In-field Data Validation Module** |
| General Background and Scope |  | The in-field data verification module was designed and developed as an interim solution to validate and update the 2016 data set that was available with the Department of Samurdhi and to collect the additional household information related to the additional 4 social welfare initiatives (i.e., elders, disability, and CKDU). Thus the system was viewed as a stepping stone towards the longer term IWMS System. |
| Availability of a Front-End Application (please specify web and/or mobile native) |  | <http://ssnp.lk/verification/officer/verify_back2.php> (Data capturing view of the application)  Due to the nature of the requirements and the probable limitation of internet connectivity, the data verification module has been developed as a hybrid to interact with a master database like a web application and also to work as an mobile app, when the connectivity is not available, using responsive layouts. |
| System Backend Application - specify the database and technology used |  | Language : php / Database : MySQL / Frontend : JavaScript |
| Availability of APIs to interoperate with other systems (Yes/No or Specify) |  | The purpose of the System is to validate the currently Social Safety Net information. Thus, no API has been built-in to the System at this stage.  If required, such API could be provided for information elements to be inter-operated. |
| System Development completion (please specify the date) |  | The development for the originally defined scope required for the in-field data verification is currently completed |
| Pilot implementation completion |  | The original intention was to complete four DS Divisions completely.  Due to non-availability One DS has been completed and the required back-ground created for the balance three. These will be completed as soon as the country is re-opened and travel is permitted. On-going |
| Information Collection up to date – specify households, or persons |  | **HH to Member Details**  As per our experience, the critical issue is the setting-up of the institutional arrangements for the data capture/verification. In this regard we have established SSN Cells (with nominated individuals and machines) in all DS Divisions and during this period of travel restrictions we have completed remote training for xxx DS Divisions. With the finalization of the equipment, this activity is ready to be started in multiple DS Divisions. Currently completed: One DS Division with Household : 2340 |
| Who verify and confirm the application data ( please specify the number of users and titles) |  | The data collection and verification is undertaken concurrently with the **Grama Niladhari** and **Samurdhi Development Officer** who visits the household, to ensure validity and transparency. |
|  |  |  |
|  |  |  |
|  |  |  |